}

Guide 1. APT Project Definition

Capstone Course

- PART I

1. Personal Information

| Student Name | 1.- Abel Gonzalez, 2.- Jean Coloma, 3.- Martín Romero |
| --- | --- |
| Rut | 1.- 21.273.280-k 2.- 18.605.062-2 3.- 21.241.755-6 |
| Degree / Major | Computer Science Engineering |
| Campus | Puente Alto |

2. APT Project Description

| Project Name | ReserveHub |
| --- | --- |
| Performance Area(s) | Web Software Architecture and Design. Enterprise Systems Development and Programming (Frontend & Backend). Relational Database Management and IT Security. |
| Competencies | Design and implement scalable and secure software solutions considering the functional and non-functional requirements of the organization. Develop and integrate information systems using layered architectures and relational databases to optimize operational processes. Apply software engineering best practices, performance testing, and traceability throughout the development lifecycle. |

3. APT Project Rationale

| APT Project Relevance | In educational and service institutions, manual or disjointed management of slots, time blocks, and physical spaces leads to overlaps, assignment errors, and a lack of service traceability. "ReserveHub" directly addresses this issue by automating the operational schedule in real time. The project is situated at the Duoc UC institutional campus, impacting students, professors, coordinators, and administrators. Its value lies in eradicating double bookings through concurrency control at the SQL Server database level, reducing wait times to under 3 seconds per query, and ensuring credential security (Hash+Salt) alongside comprehensive audit logging of actions. |
| --- | --- |
| APT Project Description | The main goal is to deploy a comprehensive web platform that enables managing service catalogs, checking real-time availability, scheduling or canceling appointments, and generating management reports. The solution utilizes a decoupled architecture with a backend in Node.js/Express or C# .NET, a responsive frontend, and relational T-SQL storage. |
| Relevance to Graduate Profile | It directly aligns with the competencies of analysis, design, programming, and database integration required in the Computer Science Engineering graduate profile. Resolving the problem requires combining UML modeling, design patterns, data encryption, and SQL Server query optimization. |
| Relation to Professional Interests | The project reflects an interest in Full-Stack development and software architecture. Its execution strengthens proficiency in modern technologies, version control, and software quality assurance (QA) in corporate environments. |
| APT Project Feasibility | It is feasible given the defined scope of 12 structured Use Cases. The allocated academic semester time (18 weeks) and accessible technological resources (local or cloud Node.js/SQL Server environments) are available. Enabling factors include prior Use Case design and modular architecture; risk factors (such as concurrency clashes) are mitigated via blocking transactions in the database. |

- PARTE II

4. Objetivos

| General Objective | Develop and implement the ReserveHub web system for reservation automation and service management, ensuring response times under 3 seconds, secure credential handling, and effective concurrency control. |
| --- | --- |
| Specific Objectives | • Design system architecture, relational data model, and detailed specifications for the 12 use cases of the system. • Build secure authentication modules, maintainers (users, roles, services), and real-time reservation management. • Implement database concurrency control and audit mechanisms to prevent duplicate bookings. • Execute integration, performance, and security testing before the final deployment phase. |

5. Methodology

Methodology Description

The agile Scrum methodology will be employed, structured into 2- to 3-week sprints to incrementally address the use cases (UC001 to UC012). Member 1 (Leader / Backend & DB): Responsible for SQL Server database architecture, stored procedure logic, transactions for concurrency control (UC006), and REST APIs for authentication and services. Member 2 (Frontend & QA): Responsible for user interfaces (HTML5/CSS3/React), real-time calendar logic (UC005), API integration, and execution of functional and performance testing.

6. Evidence

| Evidence Type (Progress / Final) | Evidence Name | Description | Justification |
| --- | --- | --- | --- |
| Progress | Requirements & Use Cases Specification Document (V2) | Technical document featuring 12 use cases in high-level and extended format, traceability matrix, and ER/UML diagrams. | Validates design phase, business modeling, and planning prior to coding. |
| Progress | Database and Backend APIs (Sprint 1) | SQL Server script with tables, stored procedures, and base endpoints for authentication (UC001) and maintainers. | Demonstrates structural progress in data management and security. |
| Final | Operational ReserveHub Web System | Deployed web software with real-time reservation module, exportable reports, and active concurrency control. | Evidences total fulfillment of general objective and product delivery. |
| FInal | Test Report and User Manual | Load/stress test report (< 3s) and delivery documentation for administrators and users. | Ensures software quality and proper technical handover. |

7. Work Plan

| Work plan apt project |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Competency / Units | Activity / Task Name | Description | Recourses | Duration | Owner | Observations |
| Architecture & Design | Requirements & Modeling | Definition of 12 Use Cases (UC001-UC012), ER Diagram, and general architecture. | Enterprise Architect / Draw.io | 3 weeks | Abel González | Requires validation of system structure. |
| Database Management | Database Construction | Creation of tables, stored procedures, and transactions for concurrency control. | SQL Server Management Studio | 3 weeks | Abel González | Critical for anti-overlap management (R.27). |
| Backend Development | APIs, Security & Core Logic | Development of endpoints for secure authentication (Hash+Salt), roles, and reservations. | Node.js / VS Code | 4 weeks | Jean Coloma | Comply with response time < 3s (R.23). |
| Frontend Development | Layouts & Dynamic Calendar | Responsive layout (R.10), availability views (UC005), and user forms. | React.js / HTML5 / CSS3 | 4 weeks | Martín Romero | Prioritize usability on mobile devices. |
| Integrations | Reporting & Email Module | Implementation of SMTP sending (UC009) and PDF/XLS report export (UC008). | PDF/XLS Libraries, Nodemailer | 3 weeks | Jean Coloma | Integration with institutional email (R.24). |
| Quality & Testing | Load & Concurrency Testing | Execution of stress, security, and simultaneous reservation simulation tests (UC006). | Postman / JMeter | 2 weeks | Martín Romero | Adjust DB indexes in case of latency. |
| Deployment & Closure | Deployment & Documentation | Publishing to test/production environment, user manuals, and final report. | Web Server / IIS / Azure | 2 weeks | Full team | Formal delivery of the system for the course. |

8. Gantt Chart

| Actividad | Fase 1 |  |  |  | Fase 2 |  |  |  |  |  |  |  |  |  |  |  | Fase 3 |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | W 1 | W 2 | W 3 | W 4 | W 5 | W 6 | W 7 | W 8 | W 9 | W 10 | W 11 | W 12 | W 13 | W 14 | W 15 | W 16 |  | W 17 | W 18 |
| Levantamiento y Diseño (CU001-CU012) | x | x | x |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Diseño BD SQL Server y Modelado |  | x | x | x |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Desarrollo Backend y Seguridad (R.9) |  |  |  | x | x | x | x |  |  |  |  |  |  |  |  |  |  |  |  |
| Desarrollo Frontend Responsivo (R.10) |  |  |  |  | x | x | x | x |  |  |  |  |  |  |  |  |  |  |  |
| Integración Calendario y Disponibilidad (CU005) |  |  |  |  |  |  | x | x | x |  |  |  |  |  |  |  |  |  |  |
| Implementación Control Concurrencia (CU006) |  |  |  |  |  |  |  | x | x | x |  |  |  |  |  |  |  |  |  |
| Módulo de Reportes y Exportación (CU008) |  |  |  |  |  |  |  |  |  | x | x |  |  |  |  |  |  |  |  |
| Pruebas de Carga y Rendimiento (R.23) |  |  |  |  |  |  |  |  |  |  | x | x | x |  |  |  |  |  |  |
| Corrección de Bugs y Ajustes QA |  |  |  |  |  |  |  |  |  |  |  |  | x | x |  |  |  |  |  |
| Despliegue en Entorno de Pruebas |  |  |  |  |  |  |  |  |  |  |  |  |  | x | x |  |  |  |  |
| Elaboración de Documentación y Manuales |  |  |  |  |  |  |  |  |  |  |  |  |  |  | x | x |  |  |  |
| Preparación y Presentación Examen Final |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | x | x |